# HUNDT TEST PLAN

## Introduction

Huntd is a comprehensive job search and application tracking app for job seekers and recruiters. This test plan describes the strategy, scope, resources, schedule, and deliverables for testing the web and mobile applications.

## 1. Test Strategy

### 1.1 Testing Scope

#### 1.1.1 Features to be tested

- User registration (Recruiter, Candidate) via email and social networks (Google, LinkedIn, GitHub)

- Sign-in and password recovery

- Candidate profile creation and management

- Recruiter profile creation and management

- Candidate list and candidate card functionality

- Chat features (initiate, archive, mark favorite)

- Filters on candidate/job pages

- Web3 Companies and Jobs page (view and post jobs)

- Profile switching between Candidate and Recruiter accounts

- Permissions / access control for all roles (Recruiter, Candidate, Guest, Admin)

#### 1.1.2 Out of scope

- Admin-only features for managing other users

- Question/feedback form

- Features not implemented in mobile MVP (only test implemented features)

### 1.2 Test Types

- Functional Testing

- Permission / Access Control Testing (positive & negative)

- UI/UX Testing

- Regression Testing

- Cross-browser & Mobile Compatibility Testing (Web: Chrome, Firefox, Safari; Mobile: Android/iOS)

- Integration Testing (Jira + TestRail)

### 1.3 Risks and Issues

- Incorrect handling of role-based access

Users might access recruiter-only or candidate-only functions incorrectly.

Mitigation:

- Create dedicated test suites for role permissions.

- Perform regression testing after each RBAC update.

- Add negative tests to validate restricted access.

- Chat system bugs (sending/receiving messages before profile creation)

Users may access chat without a completed profile, causing backend errors.

Mitigation:

- Add validation rules requiring profile activation before enabling chats.

- Create automated tests for message-sending restriction

- Monitor logs for unauthorized chat attempts.

- Registration data validation (invalid tech skills, salary, experience, location)

Users might enter invalid or incomplete data during registration.

Mitigation:

- Add strong frontend and backend validation.

- Perform boundary testing (min/max salary, skills format).

- Include API-level validation tests.

- Delays in profile activation by Admins affecting candidate functionality

Candidates may be unable to use core features until manually approved.

Mitigation:

- Introduce timeout alerts or status messages.

- Create QA tests to validate “pending activation” behavior.

- Discuss auto-activation rules with product team if delays become critical.

### 1.4 Test Logistics

#### 1.4.1 Who will test?

- QA team (2-3 testers) for web and mobile apps

- Manual testing primarily; possible exploratory sessions

#### 1.4.2 When will the testing occur?

- Web testing: 03.11.2025 – 10.11.2025

- Mobile testing (MVP): 05.11.2025 – 12.11.2025

## 2. Test Objectives

- Ensure core functionality works as expected for all user roles

- Validate role-based access and permissions (positive & negative tests)

- Verify UI/UX meets requirements

- Detect defects before production release

## 3. Test Criteria

### 3.1 Suspension Criteria

Testing must be suspended if any of the following conditions occur:

- Critical defects blocking core functionality, such as:

  - Login fails for all user roles

  - Application cannot be launched

  - Server returns persistent 5xx errors

- Test environment becomes unavailable, including:

  - Environment downtime longer than X minutes

  - Deployment failure preventing access

  - Database unavailability or major backend outage

- No access to required test accounts or roles, making further testing impossible.

- Broken build prevents execution of test scenarios, where the application crashes or key modules do not load.

### 3.2 Exit Criteria

- All planned test cases have been executed.

- All critical and high-severity defects are resolved or formally accepted by stakeholders.

- Overall test pass rate meets the defined threshold (e.g., ≥ 95%).

- Test Summary Report is prepared and delivered to the project team.

## 4. Resource Planning

### 4.1 System Resources

- Web browsers: Chrome, Firefox, Safari

- Mobile devices: Android 11+, iOS 15+

- TestRail, Jira, Loom for documentation

### 4.2 Human Resource

- QA Lead – Test Plan review & reporting

- QA Testers – Test execution

- Devs – Bug fixes

## 5. Test Environment

- Web: Staging environment (https://huntd.tech/)

- Mobile: Installed APK / TestFlight version

- Database: Staging DB with test data